**MINUTES OF MEETING DAY 7/3**

Today, at 20h p.m. on March 7, 2021.

At Garage Coffee

The meeting took place with the content: Discussing the Journal project

1. **Participants:**

**Secretary: Vo Hoang Yen**

**Other components:**

* **Tran Thi Thanh Binh**
* **Nguyen Ngoc Nhi**
* **Nguyen Dang Khoa**

1. **Meeting contents**
2. **Meeting goals**

**Checking function’s status**

1. **Contents**

* ***Login function***

**Binh combined log in interface from Anh and performed test about data linkage into log in form but result was failed. Form cannot recognize data from database, Anh suggested to re-check the relationship between system and server, re-link database into system**

* ***Interface of other functions in system***

**Anh has completed user interface profile, student list and manager coordinator, management manager, set closure date. Anh asked for help from Yen to adjust CSS in ASP.NET**

* ***Test plan***

**Nhi has finished system test report and other members gathered more information for any circumstance in test running**

**The functions of changing password, creating an account list, searching, scheduling by period cannot be updated because Khoa is absent (with reason).**

1. **Product backlog**

**Combining data into log in form**

**Continuing improve interface**

1. **Conclusion:**

**System test plan is gradually being finalized**

**Error detected data link did not success lead to failure of upload contribution articles**

1. **Picture:**

