**Product Backlog**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User type** | **Story** | **Priority** | **Story points** | **Sprint** | **Status** |
| 1 | Authorized user | I want to log into so that I can do my jobs. | Must | 1 | 1 | Done |
| 2 | Authorized user | I have to enter captcha so that I can verify my identity. | Must | 3 | 1 | Done |
| 3 | Authorized user | I want to log out so that no one can log in by my account. | Must | 1 | 1 | Done |
| 4 | Authorized user | I want to view my profile so that I can check my information. | Must | 1 | 1 | Done |
| 5 | Authorized user | I want to change my profile so that I can edit wrong information. | Must | 1 | 1 | Done |
| 6 | Authorized user | I want to change password so that I can increase my security by periodically changing my password | Must | 1 | 1 | Done |
| 7 | Authorized user | I want to reset the password if I forget so that I can send a verification code request to generate a new password. | Must | 8 | 1 | Done |
| 8 | System | The authorized user will be received email so that they can click the link in email to create new password. | Must | 8 | 2 | Done |
| 9 | Student | I must agree to the Terms and Conditions so that I can submit an article. | Must | 1 | 2 | Done |
| 10 | Student | I want to search article so that I can find the article quickly. | Should | 1 | 2 | Not implement |
| 11 | Student | I want to submit articles so that the coordinator will view and comment or select my articles. | Must | 2 | 2 | Done |
| 12 | Student | I want to edit articles so that I can upload the changed article. | Must | 2 | 2 | Done |
| 13 | Student | I want to delete articles so that I can remove unnecessary or unselected articles. | Must | 1 | 2 | Done |
| 14 | Student | I want to upload image for each article before closure date so that my article can have image. | Must | 2 | 2 | Done |
| 15 | Student | I want to update image for each article before closure date I can change image. | Must | 1 | 2 | Done |
| 16 | Student | I want to delete image for each article before closure date so that I can remove unnecessary image. | Must | 1 | 2 | Done |
| 17 | Student | I want to view list of comments of each article so that I can promptly update them. | Must | 1 | 2 | Done |
| 18 | Student | I would like to view my list of articles so that I can know a history of my article. | Must | 1 | 2 | Done |
| 19 | Student | I would like chat with coordinator so that I can ask my questions. | Should | 3 | 2 | Done |
| 20 | Student | I would like view the closure day and the final closure date so that I will timely submit and update the article. | Must | 1 | 2 | Done |
| 21 | System | The Faculty’s Marketing Coordinator will be received a notification email when having new submitted so that they can comment as soon as possible. | Must | 3 | 2 | Done |
| 22 | System | Submit function is disabled after closure date so that student cannot submit new article. | Must | 2 | 3 | Unfinish |
| 23 | System | Edit article function is disabled after final closure date so that student cannot update submitted article. | Must | 2 | 3 | Done |
| 24 | Coordinator | Within 14 days after receiving the email, I must comment submitted articles so that students can edit their articles based on my comments. | Must | 3 | 3 | Done |
| 25 | Coordinator | I want to view list of student’s submitted articles so that I can easily choose and comment them. | Must | 1 | 3 | Done |
| 26 | Coordinator | I want to search article so that I can find the article quickly. | Should | 1 | 3 | Not implement |
| 27 | Coordinator | I want to select some of the articles so that they can be public in magazines. | Must | 1 | 3 | Done |
| 28 | Coordinator | I want to unselect some of the articles so that student can know and submit another article. | Must | 1 | 3 | Done |
| 29 | Coordinator | I would like to download submitted article so that I can reading the article | Must | 2 | 3 | Done |
| 30 | System | After 14 days, if the coordinator does not comment on an article, function comment the article will be blocked so that the coordinator is not allowed to comment on that article. | Must | 2 | 3 | Done |
| 31 | Manager | I want to view information of selected articles of each faculty so that I can recheck the information of the articles. | Must | 1 | 3 | Done |
| 32 | Manager | I want to search article so that I can find the article quickly. | Should | 1 | 3 | Not implement |
| 33 | Manger | I want to sort articles by faculty or by student ID so that I can view and download in an organized way. | Should | 1 | 3 | Not implement |
| 34 | Manager | After final closure date, I want to download all articles so that I can print and public magazines. | Must | 1 | 3 | Done |
| 35 | System | All articles are downloaded as a zip file so that it makes the download process quick and easy. | Must | 5 | 3 | Done |
| 36 | Administrator | I want to create new user and add role for it so that I can grant accounts to new members. | Must | 1 | 1 | Done |
| 37 | Administrator | I want to remove user to the system so that accounts that are no longer in use will be deleted and storage space reduced. | Must | 1 | 1 | Done |
| 38 | Administrator | I want to change role any user in the system so that I can update their position properly. | Must | 1 | 1 | Not implement |
| 39 | Administrator | I want to change password any user so that user can create new password if user forget password and your email is not working. | Must | 1 | 1 | Done |
| 40 | Administrator | I want to view list of all user in the system so that I can find and choose the user. | Must | 1 | 1 | Done |
| 41 | Administrator | I want to view information of each user so that I can check information of they. | Must | 1 | 1 | Done |
| 42 | Administrator | I want to search user so that I can find quickly. | Should | 1 | 1 | Unfinish |
| 43 | Administrator | I want to create faculty so that it appears in the list. | Must | 1 | 1 | Done |
| 44 | Administrator | I want to edit faculty so that I can change information of faculty. | Must | 1 | 1 | Done |
| 45 | Administrator | I want to delete faculty so that I remove non-existent faculties. | Must | 1 | 1 | Done |
| 46 | Administrator | I want to set time for each academic year including closure date, final closure date of each faculty so that the student can know the submission deadlines. | Must | 1 | 1 | Done |
| 47 | Administrator | I want to edit the closure date or final closure date so that I can increase or decrease a student submission deadline. | Should | 1 | 1 | Unfinish |
| 48 | Administrator | I want to view statistical analysis so that I can see the student's contribution in each department to reward after each semester. | Must | 1 | 3 | Done |
| 49 | Administrator | I want to view report about statistics so that I can report in annual meetings. | Must | 1 | 3 | Done |
| 50 | Administrator | I want to print report so that I will send to I will send it to the director if they ask. | Should | 2 | 3 | Done |